**ERP SYSTEM**

**Submitted To**

**Sumith S Nair**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Document ID:** | TXL/CDC/07052019/TCP/1.1 |  | **Version:** | 1.1 |

|  |  |  |  |
| --- | --- | --- | --- |
|  | **Name** | **Signature** | **Date** |
| **Author:** | Bahiyah K Mohammed |  | **07 May 2019** |
| **Reviewer:** | Sumith S Nair |  |  |
| **Approver** | Aslam Bughari |  |  |



Amendment Record

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Version | Date | Description | Amended By | Approved By |
| 1.1 | 07 May 2019 | Initial proposal | Technical Team | Aslam Bughari |

Copyright © 2019 by TEXOL All rights reserved. This document is protected under the copyright laws of the KSA and other countries as an unpublished work and contains information that shall not be reproduced, published, used in the preparation of derivative works, and/or distributed, in whole or in part, by the recipient for any purpose other than to evaluate this document. Further, all information contained herein is proprietary and confidential to **TEXOL**  and may not be disclosed to any third party. Exceptions to this notice are permitted only with the express, written permission of **TEXOL**.

Proposal Expiration Date: 1 Month from date of submission (30 Calendar Days)

For any questions, clarifications, or information, please reach out to:

**Aslam Bughari**

Roshan Jabbar

Email: [rj@texolgulf.com](file:///C:\Users\rj\Downloads\aslam@texolgulf.com)

KSA Mob: +966 505 835 835

**Note:** The Proposal is drafted to ensure the glancing experience of Confidential Customer as per the guideline mentioned in the reference document. The terminology and the standard naming phrasing are used as per the reference document to ensure the compliance with it. Few Area of deviation are notified and de-briefed with respective appendix in this proposal to ease and relativeness.

Table of Contents

[1. Executive Summary 4](#_Toc7688118)

[2. Modules and Functionalities 4](#_Toc7688119)

[3. Functional Specifications 4](#_Toc7688120)

[4. Technology Stack 5](#_Toc7688121)

[5. Milestones and Deliverables 5](#_Toc7688122)

[5.1 Project Timeline 5](#_Toc7688123)

# Executive Summary

**TEXOL** is pleased to present this Commercial proposal with reference to the document provided by Confidential Customer Team for the development of the Admin Web & Mobile Application for product purchase. **TEXOL**, **a strong player in the Enterprise Mobile and Web Platform**, is committed to being a **reliable and trusted partner** for this strategic initiative. The Confidential Customer would be a **Strategic Account** for **TEXOL** and hence assure to deliver this project to the fullest of satisfaction addressing all requirements. We are at a position to be flexible in delivering the solution to meet the Objective of our prestigious Client.

As we clearly understood from Confidential Customer floated Requirement Document, the key objective is to design, implement, and maintain the Custom web & mobile application to ensure the following is met:

The value additions mentioned above along with other technical benefits shall be an investment from **TEXOL** for the Confidential Customer relationship and to align with our motto of **“Fewer Clients - More Attention”**

# Modules and Functionalities

In this project we have four modules and they are Purchase, Sales,Invoice,Stock.

# Functional Specifications

|  |  |
| --- | --- |
| Functional Specifications of this application | |
| **Modules** | **Module Descriptions** |
| **Purchase** | * **Add/Remove items.** * **Enter the Quantity.** * **View the Purchase Order.** * **Print the Purchase Order.** * **Payment Details.** |
| **Sales** | * **Add/Remove items.** * **View the Sales Order.** * **Details about Quantity.** * **Print the Sales Order.** * **Payment Details.** |
| **Invoice** | * **Sales Report** * **Purchase Report** |
| **Stock** | * **Add/Remove items** * **View that how much stock the system have.** * **Details about Damaged items.** |
|  |  |

# Technology Stack

|  |  |  |
| --- | --- | --- |
| # | Technology | Description of Usage |
| 1 | Server Side Language | ASP.Net Framework |
| 2 | Database | SqlServer Management Studio |
| 3 | Client Side Scripting | JQuery |
| 4 | Admin Front-end | HTML5, CS3, Bootstrap |
| 5 | Language Support | English |
| 6 | Hosting Infrastructure | Any Private or public cloud with CDN, WAF, Any Cast DNS & DDOS  support |

# Milestones and Deliverables

|  |  |
| --- | --- |
| Milestone Activities | Description |
| Project initiation and Kickoff |
| Requirement gathering, site survey and requirement documentation |
| UX Development |
| Development of the Application(Both web& mobile) |
| Integration of Internal API services |
| User acceptance Test (UAT) Release |
| Project Sign-off |

## Project Timeline

***Note: Detailed project plan shall be submitting after project kick-off.***

|  |  |  |
| --- | --- | --- |
| **S#** | **Description** | **Business Man Days** |
| 1 | Requirement Gathering | 6 |
| 2 | UX development for Application | 18 |
| 3 | Development Of Responsive Admin Web Application | 15 |
| 4 | API Services Development | 15 |
| 5 | Quality Assurance & Project Management | 10 |
| 6 | Training and Knowledge transfer | 2 |
|  |  |  |
| **Total** | | **66** |